****

**ACHIEVEMENTS OF THE WEEK**

Period: **12thth Feb 2024 – 19th Feb 2024**

|  |  |  |
| --- | --- | --- |
| Activity | Status | comment |
| Collaborate on integrating Flexipay with the aggregator. | ONGOING | Integration commenced and first endpoint passed the integration tests.  Intend to complete all api endpoints at the end of next week. |
| Finalize the CV database | DONE | First version was published for the team to use and share feedback |
| Merge the monitoring tool with biometrics reports | DONE | Tool to merge the reports was completed. |
| Collaborate with the STL on computerization trainings | DONE | An agreement was reached with the STL to have two days weekly that is Tuesday and Thursday. |
| Hold discussions with top management regarding direct integration with Stanbic bank for Flexipay | DONE | This was completed and the process commenced |
| Engage new client for rental app | DONE | Scheduled presentation for the rental app to him on Friday 16th/02/2024 |
| Publish final changes of the CV database to the cloud server | DONE | Initial changes where published and waiting new comments from the team |
| Perform sanity tests on the published changes | DONE | Done |
| Contact new client on for the rental app | DONE | Presentation scheduled at 4pm on Friday 16th/02/2024. |
| Work with the team to prepare the 100 day dreams | DONE | This will be presented next week. |
| Collaborate with the FAM on the accounting system and pick out the changes that require to be amended | ONGOING | Presentation of the accounting system was made and some recommendations where made. Fam to continue testing the system and advise on areas of improvement |
| Conduct tests on the Flexipay integration. | ONGOING | This is being carried out as the integration progresses |

Challenges faced

Delays caused by the aggregator to verify the documents submitted